CS 192 AY 2014-2015
Lessons Learned Report

Prepared by: Paul Emil Ongoco / Date: 02/05/16 / Project Name: UP Bike Share WebApp / Client: Miguel Mercado / Sprint Number: 1
1. What were the main lessons your team learned in this sprint? / Make sure to keep communicating in order for all the team members to be always updated on the current state of the sprint. Make sure that no one’s getting behind in their assigned tasks. Always have your setup, in terms of software and hardware to be used, ready even before the sprint begins. / 2. Describe one example of what went right in this sprint. / We have discovered that our user story point estimates are pretty close to what we can accomplish. Two of the three coding tasks were completed and are in compliance with what we wanted to have. / 3. Describe one example of what went wrong in this sprint. / One of the tasks, the rough GUI Implementation was not completed due to an unprecedented complication with the Ubuntu OS failing to boot a day before the end of sprint. / 4. What will you do differently on the next sprint based on your experience working on this current sprint? / Have every equipment or technology prepared even before the start of a sprint. Also start earlier – if possible, begin on the first day of the sprint. This is for the group to not waste any time allotted for the tasks in the sprint and also to have a buffer time in case of unfortunate events.